Technical Requirements Document

GRC Risk Management Platform

Complete Implementation Plan for Production Readiness

| Property | Value |
| --- | --- |
| Version | 1.0 |
| Date | February 23, 2026 |
| Prepared for | Mohammed Ali |
| Platform | Laravel 12.x / PHP 8.2+ / Blade + Tailwind CSS |

# TABLE OF CONTENTS

1.  Executive Summary

2.  Authentication & Authorization System

3.  Service Integration (Wiring Up Existing Services)

4.  Event-Driven Architecture

5.  Model Relationship Fixes

6.  Notification System

7.  File Upload & Attachment System

8.  Scheduled Jobs

9.  Risk Appetite Monitoring Engine

10. Regulatory Reporting Engine (Nigerian-Specific)

11. Maker-Checker Workflow Engine

12. Monte Carlo Quantification Engine

13. AI Intelligence Module (Dummy Data for Presentation)

14. User Management & Organization Settings

15. Near-Miss to Loss Event Conversion

16. Implementation Timeline

17. Technical Specifications Table

# 1. EXECUTIVE SUMMARY

The GRC Risk Management Platform is currently at 72% production readiness. This Technical Requirements Document outlines a comprehensive implementation plan spanning 16 critical workstreams required to achieve full production readiness and establish Nigerian market leadership.

The document covers authentication, service integration, event-driven architecture, regulatory compliance, AI analytics, and infrastructure improvements across 10 weeks and 4 implementation phases.

# 2. AUTHENTICATION & AUTHORIZATION SYSTEM

## 2.1 Requirements

The authentication system must replace the AutoLoginDev middleware and provide production-ready security controls:

- Full authentication system with Login/Register/Forgot Password/Reset Password screens

- Session management with 15-minute timeout enforced

- Account lockout after 5 failed login attempts

- Password policy: minimum 12 characters with uppercase, lowercase, number, special character

- TOTP-based Multi-Factor Authentication (MFA) - CBN requirement for financial systems

## 2.2 Role-Based Access Control (RBAC)

Nine predefined roles with 46 permissions already seeded via Spatie Laravel-Permission:

| Role | Description |
| --- | --- |
| super-admin | System administrator with all permissions |
| chief-risk-officer | Risk strategy and board reporting |
| risk-manager | Risk assessment and approval authority |
| risk-analyst | Risk identification and measurement |
| control-owner | Control effectiveness assessment |
| business-unit-head | Business unit leadership access |
| compliance-officer | Regulatory compliance monitoring |
| auditor | Audit access and review |
| read-only-user | Dashboard and reporting access |

## 2.3 Implementation Steps

- Step 1: Create auth migrations with mfa_secret, mfa_enabled, login_attempts, locked_until columns

- Step 2: Create AuthController with login, register, logout, MFA verification methods

- Step 3: Create auth views (login, register, forgot-password, reset-password, mfa-verify)

- Step 4: Create auth middleware (EnsureAuthenticated, EnsureMfaVerified, SessionTimeout)

- Step 5: Update routes with auth middleware groups

- Step 6: Add @can/@cannot directives to all 68 views

- Step 7: Create UserManagementController with full CRUD

- Step 8: Create user management views and routes

# 3. SERVICE INTEGRATION (WIRING UP EXISTING SERVICES)

Several business logic services have been implemented but are not yet integrated throughout the codebase. This section defines integration points.

## 3.1 RiskScoringService Integration

- Replace inline scoring in RiskRegisterController.store() and update() with service calls

- Call service in RiskAssessmentController.approve() after RCSA approval

- Invoke from ControlEffectivenessService when controls change

## 3.2 ControlEffectivenessService Integration

- Call recalculateForRisk() in ControlController.update() after effectiveness changes

- Call in linkToRisk() and unlinkFromRisk() methods

- Invoke from RcsaController.storeWorksheet() after RCSA assessments

## 3.3 RegulatoryThresholdService Integration

- Call evaluateThresholds() in LossEventController.store() after creating loss event

- Call when loss amounts are updated in LossEventController.update()

- Display regulatory alerts in loss event show view

- Store alerts in notifications_log table for tracking

## 3.4 ReferenceCodeService Integration

- Replace manual code generation in RiskRegisterController (risk_code)

- Use in LossEventController (event_reference), IssueController (issue_reference)

- Use in KriController (kri_code), TreatmentPlanController (treatment_code)

- Use in QuantificationController (scenario_reference)

## 3.5 AuditTrailService Expansion

- Add to ControlController (store, update, destroy)

- Add to RiskAssessmentController (store, update, approve, reject)

- Add to KriController (store, update, recordMeasurement)

- Add to LossEventController and QuantificationController

# 4. EVENT-DRIVEN ARCHITECTURE

## 4.1 Events to Create

| Event | Trigger Condition | Key Data |
| --- | --- | --- |
| ControlUpdated | Control effectiveness changes | control_id, old_rating, new_rating |
| KriBreachDetected | KRI crosses red threshold | kri_id, measurement, threshold |
| LossEventCreated | New loss event recorded | loss_event_id, amount, category |
| LossEventAmountChanged | Loss amounts updated | loss_event_id, old_amount, new_amount |
| TreatmentCompleted | Treatment status changes | treatment_id, risk_id |
| IssueOverdue | Issue passes target date | issue_id, target_date |
| RiskAppetiteBreached | Risk scores exceed appetite | risk_category_id, score |
| AssessmentApproved | RCSA assessment approved | assessment_id, risk_id |
| NearMissConverted | Near-miss becomes loss event | near_miss_id, loss_event_id |

## 4.2 Listeners to Create

| Listener | Listens To | Action |
| --- | --- | --- |
| RecalculateResidualRisk | ControlUpdated | Recalculates linked risks |
| EscalateRiskOnKriBreach | KriBreachDetected | Flags for CRO review |
| EvaluateRegulatoryThresholds | LossEventCreated/AmountChanged | Evaluates against CBN limits |
| SendNotification | All events | Creates notifications_log entries |
| UpdateRiskFromAssessment | AssessmentApproved | Updates risk with assessment scores |
| TriggerRiskReassessment | TreatmentCompleted | Flags risk for re-assessment |
| FlagRiskForReview | LossEventCreated | Flags repeat events |
| LogAuditTrail | All entity changes | Records in audit trail |

# 5. MODEL RELATIONSHIP FIXES

## 5.1 Missing Reverse Relationships

| Model | Add Relationship | Type | Related Model |
| --- | --- | --- | --- |
| Control | nearMisses() | hasMany | NearMiss |
| Control | failedInEvents() | hasMany | LossEventControl |
| Risk | nearMisses() | hasMany | NearMiss |
| LossEvent | convertedNearMisses() | hasMany | NearMiss |
| User | ownedRisks() | hasMany | Risk |
| User | ownedControls() | hasMany | Control |
| User | ownedIssues() | hasMany | Issue |
| User | assessments() | hasMany | RiskAssessment |
| RiskCategory | appetiteStatements() | hasMany | RiskAppetite |
| BusinessProcess | risks() | hasMany | Risk |
| BusinessUnit | controls() | hasMany | Control |
| BusinessUnit | lossEvents() | hasMany | LossEvent |

## 5.2 KRI Dual Relationship Resolution

Issue: KeyRiskIndicator has both direct belongsTo(Risk) and belongsToMany via pivot

- Remove belongsTo(Risk, risk_id) from KeyRiskIndicator model

- Keep only belongsToMany via risk_kri_mapping pivot table

- Update KriController to use risks() relationship

# 6. NOTIFICATION SYSTEM

## 6.1 Database Structure

Add to notifications_log table:

| Column | Type | Purpose |
| --- | --- | --- |
| read_at | timestamp nullable | Track when read |
| notification_category | enum | breach_alert, approval_request, etc. |
| action_url | string nullable | Navigation link |
| priority | enum | low, medium, high, critical |

## 6.2 NotificationService Methods

- send(user, message, category, priority, action_url) - Create and send

- markAsRead(notification_id) - Update read timestamp

- markAllAsRead(user_id) - Mark all user notifications as read

- getUnread(user_id) - Get unread notifications

# 7. FILE UPLOAD & ATTACHMENT SYSTEM

## 7.1 Requirements

- Supported types: PDF, DOCX, XLSX, JPG, PNG

- Max 10MB per file

- Storage: storage/app/attachments/{entity_type}/{entity_id}/

- Support Loss Events, Issues, Controls

## 7.2 Implementation

- Create FileUploadService with upload(), download(), delete() methods

- Create AttachmentController with store, download, destroy actions

- Update entity forms with file upload fields

- Configure storage link in public directory

# 8. SCHEDULED JOBS

## 8.1 Jobs to Implement

| Job | Frequency | Action |
| --- | --- | --- |
| CheckOverdueIssues | Daily 08:00 | Call IssueEscalationService |
| CheckOverdueTreatments | Daily 08:00 | Flag overdue treatments |
| CheckKriBreaches | Daily 09:00 | Evaluate KRI vs thresholds |
| CheckRegulatoryDeadlines | Daily 08:30 | Warn about CBN deadlines |
| GenerateMonthlyMetrics | Monthly 1st | Pre-calculate statistics |
| CleanupOldNotifications | Weekly | Archive 90+ day old records |

# 9. RISK APPETITE MONITORING ENGINE

## RiskAppetiteService Methods:

- compareAgainstActual() - Compare avg scores vs tolerance

- getAppetiteUtilization() - Calculate % of appetite consumed

- getBreaches() - List categories exceeding capacity

- generateAppetiteGauge() - Data for dashboard gauges

## Integration Points:

- Dashboard with appetite utilization section and gauge charts

- Board Report with appetite breach section

- Risk Register with appetite status badge per risk

# 10. REGULATORY REPORTING ENGINE (NIGERIAN-SPECIFIC)

## 10.1 Reports to Generate

| Report | Frequency | Data Source | Purpose |
| --- | --- | --- | --- |
| CBN Operational Risk Return | Quarterly | LossEvent | Regulatory compliance |
| Loss Event Summary | Quarterly | LossEvent | Basel category analysis |
| Control Effectiveness Summary | Monthly | Control | Control status |
| KRI Status Report | Monthly | KeyRiskIndicator | KRI monitoring |
| Risk Appetite Compliance | Monthly | Risk + Appetite | Appetite utilization |
| ICAAP Summary Report | Annual | All data | Capital adequacy |

# 11. MAKER-CHECKER WORKFLOW ENGINE

## 11.1 Entities Requiring Approval

| Entity | Change Type | Approver | Notes |
| --- | --- | --- | --- |
| Risk Register | New or rating change | risk-manager | Affects profile |
| Controls | Effectiveness change | control-owner | Impacts residual risk |
| Risk Appetite | Tolerance change | chief-risk-officer | Board-level |
| KRI Thresholds | Threshold change | chief-risk-officer | CRO sign-off |
| Treatment Plans | Plan changes | risk-manager | Implementation approval |

## 11.2 ApprovalService

- requestApproval() - Create pending approval

- approve() - Process approval with audit trail

- reject() - Process rejection with reason

- getMyPendingApprovals() - Dashboard query

# 12. MONTE CARLO QUANTIFICATION ENGINE

## MonteCarloService Methods:

- generateRandomVariates() - Poisson frequency, Lognormal severity

- runSimulation() - Execute N iterations (default 10,000)

- calculateVaR() - Value at Risk at 95%, 99% confidence

- calculateCVaR() - Conditional VaR (Expected Shortfall)

- aggregateResults() - Combine scenarios with correlations

Store results in simulation_results table. Feed into ICAAP calculations.

# 13. AI INTELLIGENCE MODULE (DUMMY DATA FOR PRESENTATION)

Approach: Create AiDataService generating realistic demo analytics using curated data.

## 13.1 Features

- Predictive Risk Analytics - Trend lines and projections from historical data

- Risk Radar - Emerging risks with confidence scores

- Regulatory Pulse - Nigerian regulatory updates (CBN/SEC/NFIU)

- Benchmarking - Industry comparison metrics

# 14. USER MANAGEMENT & ORGANIZATION SETTINGS

## 14.1 User Management (Admin Only)

- Full CRUD with soft deletes

- Role assignment with multi-select picker

- Permission viewer for role hierarchy

- Activity log per user

- Bulk CSV import for onboarding

## 14.2 Organization Settings

- Organization profile (name, CBN code, NDIC number)

- Regulatory thresholds configuration

- Risk scoring methodology settings

- Notification preferences and channels

- Fiscal year and branding configuration

# 15. NEAR-MISS TO LOSS EVENT CONVERSION

## 15.1 Requirements

- "Convert to Loss Event" button on near-miss detail page

- Pre-populate loss event form from near-miss data

- Link via converted_loss_event_id on near_misses table

- Maintain complete audit trail of conversion

# 16. IMPLEMENTATION TIMELINE

Total Duration: 10 weeks across 4 phases. Recommended team: 2-3 developers.

## Phase 1: Foundation (Weeks 1-2)

Authentication & Authorization (6 days)

Service Integration (4 days)

Model Relationship Fixes (3 days)

## Phase 2: Core Features (Weeks 3-4)

Event-Driven Architecture (5 days)

Notification System (4 days)

File Upload & Attachments (3 days)

Scheduled Jobs (2 days)

## Phase 3: Advanced Features (Weeks 5-8)

Risk Appetite Monitoring (3 days)

Maker-Checker Workflow (5 days)

Monte Carlo Engine (5 days)

Regulatory Reporting (6 days)

## Phase 4: Intelligence & Polish (Weeks 9-10)

AI Intelligence Module (3 days)

User Management & Org Settings (2 days)

Near-Miss Conversion (1 day)

Testing & Deployment (3 days)

# 17. TECHNICAL SPECIFICATIONS SUMMARY

| Feature | Priority | Effort (Days) | Dependencies |
| --- | --- | --- | --- |
| Authentication & Authorization | CRITICAL | 6 | None |
| Service Integration | CRITICAL | 4 | Service classes |
| Model Relationships | CRITICAL | 3 | Existing models |
| Events & Listeners | HIGH | 5 | Models |
| Notifications | HIGH | 4 | Optional: Events |
| File Uploads | MEDIUM | 3 | None |
| Scheduled Jobs | HIGH | 2 | Services |
| Risk Appetite | MEDIUM | 3 | Risk models |
| Maker-Checker | HIGH | 5 | Auth system |
| Monte Carlo | MEDIUM | 5 | Risk models |
| Regulatory Reports | HIGH | 6 | Loss Event model |
| AI Intelligence | LOW | 3 | Demo data only |
| User Management | MEDIUM | 2 | Auth system |
| Organization Settings | MEDIUM | 2 | Org model |
| Near-Miss Conversion | LOW | 1 | Loss Event model |
| Testing & Deployment | CRITICAL | 3 | All features |

Total Estimated Effort: 57 developer days (~8 weeks at standard velocity)

Critical Path: Authentication → Services → Events → Advanced Features

# CONCLUSION

This Technical Requirements Document provides a comprehensive roadmap for achieving 100% production readiness of the GRC Risk Management Platform. The 16 implementation workstreams address all identified gaps from the 72% readiness audit.

By following this implementation timeline, the platform will achieve:

- Production-grade security and authentication

- Full CBN regulatory compliance

- Robust event-driven architecture

- Advanced analytics and quantification

- Nigerian market leadership in GRC

The platform will transition from development-grade to production-ready status, establishing a solid foundation for long-term market success.